## Slide 1: Week2
Dongwon Kim 20150560

## Slide 2: Week#1 review(1)
recap
  Future/Promise study – OK
  Java Memory Model styudy – OK
  nodeScala server code analyze – OK
API Ananlyze
  Mic control – JMF library study – OK
  Hotword detection – snowboy : java wrapper study – OK
  GUI API Study – X
Design
  Naïve level design..
  No specific method/field design
  Only thread level modules..

## Slide 3: Week #1 review(2)
Networking programming에 익숙하지 않아 기본 개념을 공부하는데 예상보다 많은 시간이 걸렸다.
  Socket programming, UPNP programming .. Etc
Speech recognition, Hotword detection library를 결정하는데에도 예상보다 많은 시간이 걸림
  성능이나 확장성을 고려해 보았을 때, snowboy로 결정.
  API document를 읽고 사용법을 숙지하는 데에 많은 시간을 사용
Akka의 사용도 고려했기 때문에 document를 읽는데에 많은 시간을 소모.
Design이 간략한 단계 이상으로 이루어지지 않았다.
다음주에는 design을 보강하고, 더 많은 양의 코딩을 해야할 것.

## Slide 4: Week #2 plan(1)
Server side full implementation
  어려운 부분은 GUI와 여러 thread를 관리해야 하는 client part일 것.
  Server side는 connectionManager와 broadcast thread만 관리하면 되므로 2주차 내에 완전히 구현 가능할 것이라 생각함.
Text chat/voice chat full implementation.
  Text chatting의 경우에는 구현을 완료한다.
  Voice chattin의 경우에는 mic에 접근하고, 이를 통신하는 기능을 구현 완료한다.
Detail design for above 2 and speech recognition.
  Method level로 자세하게 설계한다.

## Slide 5: Week #2 plan(2)
1주차의 design 보완.
  기존에 사용하던 thread base 로 설계를 진행하였기 때문에, 이를 future 와 promise를 사용하여 effective하게 설계하기 위해서는 더 많은 생각이 필요할 듯.
GUI에 대한 공부
  GUI에 대한 공부를 하지 않았기 때문에 effective GUI library를 찾아봐야겠다.